# Design and Implementation of an Enterprise Data Intelligence Platform for Unified Analytics

Course No.: S1-26_BITSZC426T

Course Title: Dissertation/Project/Project Work

PROJECT OUTLINE

Student Name: DEEKSHA R BHARADWAJ

BITS ID: 2024MC19001

Program: MSC. Information Systems

Project Area: DATABASE SYSTEMS AND APPLICATIONS

Functional Domain: Consumer Goods and Retail Analytics

Work Integrated Learning Programs Division (WILPD),

BIRLA INSTITUTE OF TECHNOLOGY & SCIENCE, PILANI,

VIDYA VIHAR, PILANI, RAJASTHAN - 333031.

(August,2026)

TABLE OF CONTENTS

1.	Background	3

2.	Requirement Statement / Problem Statement	3

3.	Motivation for this project	4

4.	Project Objectives	4

5.	Project Scope	4

6.	Proposed methodology	5

7.	Comparison of Traditional Business Intelligence and the Proposed Architecture	7

8.	Plan of Work	8

9.	Resource Requirements and Plan for their availability	8

10.	Measurable Success Criteria	9

11.	Risks and Mitigation Plan	9

12.	Expected Benefits	10

References	11

Glossary	11

Particulars of Student	13

Particulars of the Supervisor and Additional Examiner	13

Remarks of the Supervisor/ Additional Examiner on Project Outline	13

# Project Type:

# Work-related Project (Type 1)

# Project Area:

# Consumer Goods and Retail Analytics

# ______________________________________________________________________

# Background

# The retail and consumer goods industry operates on multiple enterprise applications that support business functions such as sales, inventory, procurement, supply chain, customer management, and finance.

# As organizations continue to expand their digital operations, data is generated across heterogeneous systems in different formats, making enterprise-wide analytics increasingly challenging.

# A centralized data intelligence platform enables organizations to integrate these diverse data sources, establish a unified analytical foundation, and provide timely business insights to support operational and strategic decision-making.

# Requirement Statement / Problem Statement

Enterprise retail organizations often face challenges in deriving consistent business insights due to fragmented data distributed across multiple operational systems.

The lack of a centralized analytics platform results in inconsistent reporting, limited cross-functional visibility, and delays in decision-making.

There is a need for an enterprise-scale solution that integrates diverse business data into a unified analytical environment while providing intelligent insights through modern analytics and AI capabilities.

Although enterprise business intelligence platforms provide robust reporting capabilities, they often require technical expertise and predefined analytical workflows, limiting self-service analytics for business users. Therefore, this project investigates the effectiveness of a semantic AI-enabled enterprise data intelligence platform in improving business-user self-service analytics, with particular emphasis on query accuracy, usability, and decision-making efficiency when compared with traditional business intelligence approaches.

Research Objectives

- Evaluate whether semantic AI reduces dependency on SQL and technical expertise.

- Measure improvement in natural language query interpretation.

- Assess the effectiveness of semantic analytics for business users.

- Compare the proposed architecture with conventional BI reporting.

# Motivation for this project

This project is motivated by the growing adoption of cloud-based data platforms and AI-driven analytics within enterprise retail organizations.

It provides an opportunity to design and implement a modern enterprise data architecture that applies concepts of data engineering, cloud data warehousing, semantic analytics, and business intelligence to solve a practical business problem using industry-standard technologies.

Research Gap

As organizations continue to modernize their analytical ecosystems, enterprise data is frequently distributed across multiple operational systems and stored in diverse formats. While several technologies exist for data integration, cloud data warehousing, semantic analytics, and business intelligence, these capabilities are often implemented independently, leading to fragmented analytical workflows and increased system complexity.

There is a need for an integrated enterprise data intelligence architecture that unifies data ingestion, storage, transformation, semantic analytics, AI-assisted insights, and business intelligence within a scalable cloud-native platform. Such an architecture can provide a consistent analytical foundation while improving data accessibility, governance, and decision support across business functions.

This project addresses this need by designing and implementing an end-to-end enterprise data intelligence platform for unified analytics in the consumer goods and retail domain.

# Project Objectives

# Design a scalable enterprise data intelligence architecture.

# Develop an integrated analytical data model.

# Implement semantic analytics for natural language interaction.

# Evaluate semantic query accuracy and usability.

# Measure system performance using predefined metrics.

# Compare the proposed approach with conventional BI workflows.

# Project Scope

# The project focuses on the design and implementation of a cloud-based enterprise data intelligence platform for the retail and consumer goods domain.

# It includes enterprise data integration, data transformation, cloud data warehousing, semantic analytics, AI-assisted business intelligence, and executive dashboard development.

# The project excludes production deployment, enterprise security implementation, and integration with confidential organizational systems.

# Proposed methodology

The project adopts a layered enterprise data architecture to integrate, transform, store, and analyze enterprise data from multiple heterogeneous sources. The proposed methodology focuses on building a scalable, maintainable, and intelligent analytics platform while incorporating industry-standard data engineering practices to improve data quality, governance, performance, and business-user self-service analytics. The methodology consists of the following stages:

- Enterprise Data Integration- Data is integrated from multiple operational sources, including REST APIs, Excel files, CSV files, Parquet files, and relational database tables. A cloud-based orchestration service is employed to automate data ingestion workflows, support scalable scheduling, and enable incremental data movement across heterogeneous enterprise systems. To ensure reliable data integration, a Data Quality Framework is incorporated during ingestion. The framework performs null validation, duplicate detection, schema validation, and business rule validation to ensure consistency and integrity before data enters the analytical environment. Metadata describing source systems, schemas, refresh schedules, and transformation logic is also captured during ingestion to improve governance and maintainability.

- Centralized Data Storage- The ingested data is stored in Azure Data Lake Storage (ADLS Gen2), providing a centralized repository for structured and semi-structured enterprise data. The data lake serves as the landing zone for raw datasets while supporting scalable storage, historical data retention, and future analytical processing.

- Cloud Data Warehouse Development- A cloud-native analytical data warehouse is developed to provide scalable storage and high-performance analytical processing capabilities. The architecture separates compute and storage resources, enabling efficient resource utilization, simplified maintenance, and improved query performance. The warehouse follows a layered architecture consisting of:

- Raw Layer: Preserves source-system data in its original format, enabling data traceability, auditing, and reprocessing without modifying the original records.

- Staging Layer: Performs data cleansing, validation, schema standardization, duplicate handling, and business rule enforcement to prepare datasets for downstream processing.

- Curated Layer: Stores transformed, business-ready dimensional models optimized for reporting and analytical workloads.

The warehouse incorporates Slowly Changing Dimensions (SCD Type 2), where applicable, to preserve historical business changes within dimension tables. Incremental loading techniques are adopted to process only newly created or modified records using timestamps or watermark columns instead of performing full data reloads, thereby improving processing efficiency and reducing execution time. Change Data Capture (CDC) mechanisms will also be evaluated for detecting incremental source changes, where feasible.

- Metadata Management and Data Lineage- To improve data governance and traceability, the platform maintains metadata describing source systems, schemas, transformation logic, refresh schedules, and data dependencies. Data lineage is maintained throughout the pipeline so that each transformation can be traced from the original source system to the final analytical dataset, thereby supporting auditing, debugging, and impact analysis.

- Semantic Analytics Layer- A semantic model is developed using Snowflake Cortex AI to provide business-friendly data abstraction, contextual understanding, and natural language interaction. The semantic layer enables business users to query enterprise data without requiring knowledge of underlying database schemas or SQL syntax, thereby improving accessibility and supporting self-service analytics.

- AI-Powered Analytics Agent- An AI Analytics Agent is developed to enhance enterprise analytics by supporting:

- Natural language querying

- AI-generated business insights

- Intelligent data exploration

- Context-aware analytical assistance for business users

The agent utilizes the semantic layer to generate contextual responses and simplify analytical workflows for business users.

- Business Intelligence and Visualization- Interactive executive dashboards are developed using Power BI to provide unified analytics, KPI monitoring, and decision support. The visualization layer enables business users to monitor organizational performance through interactive reports, drill-down analysis, and real-time business insights.

- Performance and Cost Optimization- The proposed architecture incorporates performance optimization techniques, including query pruning, clustering, partitioning, materialized views, and appropriate warehouse sizing, to improve analytical query execution and resource utilization.

To optimize cloud resource consumption, auto-suspend, auto-resume, compute scaling, and storage optimization strategies are considered to minimize operational costs while maintaining system performance.

- Security Considerations- Although enterprise-grade security implementation is outside the scope of this project, the proposed architecture conceptually considers Role-Based Access Control (RBAC), role hierarchy, least-privilege access principles, row-level security, and data masking to support secure access to enterprise data and ensure compliance with data governance best practices.

- System Evaluation- The proposed platform will be evaluated using predefined performance metrics to assess its effectiveness in improving business-user self-service analytics compared with traditional business intelligence approaches. The evaluation criteria include:

- Data ingestion latency

- Query response time

- Semantic query accuracy

- Dashboard performance

- AI response relevance

- Overall system usability and user satisfaction

The evaluation results will be used to determine the effectiveness of the semantic AI-enabled enterprise data intelligence platform in supporting efficient, scalable, and user-friendly enterprise analytics.

| Aspect | Traditional Business Intelligence | Proposed Enterprise Data Intelligence Platform |
| --- | --- | --- |
| Analytics Approach | Static reports and predefined dashboards | Semantic AI-enabled self-service analytics |
| User Interaction | SQL queries or technical report development | Natural language querying through semantic analytics |
| Insight Generation | Manual data exploration and interpretation | AI-assisted business insights and intelligent data exploration |
| Data Integration | Data stored across isolated systems | Unified enterprise data platform integrating multiple heterogeneous sources |
| Scalability | Limited scalability with increasing data volume | Cloud-native architecture with independent compute and storage scaling |
| Data Processing | Periodic batch loading with limited automation | Automated and incremental data ingestion workflows |
| Data Governance | Limited metadata visibility and traceability | Metadata management, data lineage, and data quality framework |
| Business Accessibility | High dependency on technical users | Business-friendly semantic layer enabling self-service analytics |
| Decision Support | Historical reporting | Interactive dashboards with AI-assisted decision support |

# Comparison of Traditional Business Intelligence and the Proposed Architecture

# Plan of Work

| PHASE | ACTIVITY |
| --- | --- |
| Phase 1 | Requirement analysis and enterprise architecture design |
| Phase 2 | Design of enterprise data ingestion and storage architecture |
| Phase 3 | Development of Snowflake data warehouse and layered data model |
| Phase 4 | Implementation of semantic analytics using Snowflake Cortex AI |
| Phase 5 | Development of AI Analytics Agent and Power BI dashboards |
| Phase 6 | System validation, performance evaluation, documentation, and final report |

# Resource Requirements and Plan for their availability

### Software Resources

- Microsoft Azure

- Azure Data Factory

- Azure Data Lake Storage Gen2

- Snowflake Data Cloud

- Snowflake Cortex AI

- Power BI Desktop

- SQL

- Python

- Git

### Data Sources

- REST APIs

- Excel Files

- CSV Files

- Parquet Files

- Relational Database Tables

(Representative enterprise datasets will be used to simulate operational retail systems while maintaining organisational confidentiality.)

### Hardware

- Personal computer with internet connectivity.

### Documentation

- Snowflake Documentation

- Microsoft Azure Documentation

- Power BI Documentation

- Research papers on Enterprise Data Warehousing and Business Intelligence.

# Measurable Success Criteria

| Objective | Evaluation Metric |
| --- | --- |
| Data Integration | Successful ingestion from all planned sources |
| ETL Performance | Average ingestion latency |
| Data Warehouse | Query execution time |
| Semantic Layer | Natural language query accuracy (%) |
| AI Analytics | Relevant response generation |
| Dashboards | Dashboard response time |
| Overall System | User satisfaction questionnaire |

# Risks and Mitigation Plan

| Risk | Mitigation |
| --- | --- |
| Heterogeneous data formats | Standardized ingestion and transformation using Azure Data Factory. |
| Data quality inconsistencies | Validation and cleansing during staging layer processing. |
| Integration complexity | Layered enterprise architecture and modular implementation. |
| AI response accuracy | Semantic modelling and business rule validation using Snowflake Cortex AI. |
| Schedule delays | Milestone-based implementation and continuous testing. |

# Expected Benefits

The proposed enterprise data intelligence platform is expected to deliver business, technical, and research benefits by providing a scalable, intelligent, and unified analytics environment for enterprise decision-making.

Business Benefits

- Provides a centralized enterprise data platform that enables unified analytics across multiple business functions.

- Improves accessibility, consistency, and reliability of enterprise data for business users.

- Enables faster and more informed decision-making through interactive executive dashboards and AI-assisted analytics.

- Reduces manual reporting effort by supporting natural language queries and self-service analytics.

- Enhances cross-functional visibility by integrating data from multiple heterogeneous enterprise systems.

Technical Benefits

- Demonstrates a scalable, cloud-native enterprise data architecture suitable for large analytical workloads.

- Improves data quality, governance, and traceability through metadata management, data lineage, and validation mechanisms.

- Supports efficient data processing through incremental loading, layered data warehousing, and optimized analytical workflows.

- Improves analytical performance through query optimization, clustering, partitioning, warehouse sizing, and materialized views where applicable.

- Promotes modularity, maintainability, and extensibility, enabling future enhancements and integration with additional enterprise systems.

- Incorporates cost optimization strategies such as compute scaling, auto-suspend, auto-resume, and storage optimization to improve resource utilization.

Research Contributions

- Evaluates the effectiveness of semantic AI in improving business-user self-service analytics compared with traditional business intelligence approaches.

- Assesses the impact of natural language querying on query accuracy, usability, and decision-making efficiency.

- Demonstrates the integration of semantic analytics within a modern enterprise data intelligence platform.

- Provides a comparative framework for evaluating semantic AI-enabled analytics against conventional business intelligence architectures.

- Establishes a reference architecture for implementing enterprise self-service analytics using cloud-native data engineering and semantic AI technologies.

# References

- Kimball, R., & Ross, M. (2013). The Data Warehouse Toolkit: The Definitive Guide to Dimensional Modeling (3rd ed.). John Wiley & Sons.

- Inmon, W. H. (2005). Building the Data Warehouse (4th ed.). John Wiley & Sons.

- Silberschatz, A., Korth, H. F., & Sudarshan, S. (2019). Database System Concepts (7th ed.). McGraw-Hill Education.

- Golfarelli, M., & Rizzi, S. (2009). Data Warehouse Design: Modern Principles and Methodologies. McGraw-Hill.

- Kleppmann, M. (2017). Designing Data-Intensive Applications. O'Reilly Media.

- Microsoft Corporation. Azure Data Factory Documentation. https://learn.microsoft.com/azure/data-factory/

- Microsoft Corporation. Azure Data Lake Storage Documentation. https://learn.microsoft.com/azure/storage/data-lake-storage/

- Snowflake Inc. Snowflake Documentation. https://docs.snowflake.com/

- Snowflake Inc. Snowflake Cortex AI Documentation. https://docs.snowflake.com/en/user-guide/snowflake-cortex/

- Microsoft Corporation. Power BI Documentation. https://learn.microsoft.com/power-bi/

- Microsoft Corporation. Medallion Architecture in Microsoft Fabric. https://learn.microsoft.com/fabric/onelake/onelake-medallion-lakehouse-architecture

- DAMA International. (2017). DAMA-DMBOK: Data Management Body of Knowledge (2nd ed.). Technics Publications.

- Chen, H., Chiang, R. H. L., & Storey, V. C. (2012). Business Intelligence and Analytics: From Big Data to Big Impact. MIS Quarterly, 36(4), 1165–1188.

- Jagadish, H. V., Gehrke, J., Labrinidis, A., Papakonstantinou, Y., Patel, J. M., Ramakrishnan, R., & Shahabi, C. (2014). Big Data and Its Technical Challenges. Communications of the ACM, 57(7), 86–94.

- Public retail datasets available through Kaggle, used to simulate enterprise retail business scenarios.

# Glossary

| Term | Definition |
| --- | --- |
| Enterprise Data Intelligence Platform | A centralized platform that integrates, manages, and analyzes enterprise data to support business decision-making. |
| Unified Analytics | The process of combining data from multiple business systems to provide a single, consistent view for analysis and reporting. |
| Azure Data Factory (ADF) | A cloud-based data integration service used to orchestrate and automate data movement and transformation. |
| Azure Data Lake Storage (ADLS Gen2) | A scalable cloud storage service used to store structured and unstructured enterprise data for analytical processing. |
| Snowflake | A cloud-native data platform used for enterprise data warehousing, analytics, and data sharing. |
| Raw Layer | The initial storage layer that contains data in its original format after ingestion, enabling traceability and reprocessing. |
| Staging Layer | An intermediate layer where data is cleansed, transformed, validated, and standardized before further processing. |
| Curated Layer | The business-ready layer containing transformed, standardized, and analytics-ready data optimized for reporting and analysis. |
| Snowflake Cortex AI | Snowflake's AI service that enables semantic understanding, natural language interaction, and AI-powered analytics. |
| Semantic Model | A business-friendly representation of enterprise data that simplifies querying and improves data interpretation. |
| AI Analytics Agent | An AI-enabled component that interprets natural language queries and generates contextual business insights. |
| REST API | An interface that enables applications to exchange data over HTTP using standard web protocols. |
| ETL (Extract, Transform, Load) | A process used to extract data from source systems, transform it into the required format, and load it into a target repository for analytics. |
| Incremental Loading | A data loading technique that processes only newly created or modified records instead of reloading the entire dataset. |
| Change Data Capture (CDC) | A technique used to identify and process changes made to source data, enabling efficient incremental data synchronization. |
| Slowly Changing Dimension (SCD Type 2) | A dimensional modeling technique used to preserve historical changes in dimension tables by maintaining multiple versions of records. |
| Metadata Management | The process of maintaining information about data sources, schemas, transformation logic, and refresh schedules to improve data governance and maintainability. |
| Data Lineage | The ability to trace the movement and transformation of data from its source through each stage of the data pipeline to the final analytical dataset. |
| Data Quality Framework | A collection of validation processes that ensure data accuracy, completeness, consistency, and integrity through null validation, duplicate detection, schema validation, and business rule validation. |
| Role-Based Access Control (RBAC) | A security model that restricts access to system resources and data based on predefined user roles and permissions. |
| Data Masking | A security technique that protects sensitive information by concealing data from unauthorized users while preserving its usability for authorized purposes. |
| Partitioning | A database optimization technique that divides large tables into smaller logical segments to improve query performance and data management. |
| Clustering | A technique used to physically organize related data within storage to improve query execution performance. |
| Materialized View | A database object that stores the results of a query physically to improve the performance of frequently executed analytical queries. |
| Query Pruning | A query optimization technique that reduces the amount of data scanned during query execution, thereby improving performance. |
| Cloud Data Warehouse | A cloud-based repository designed for storing and analyzing large volumes of structured data to support business intelligence and analytics. |
| Data Governance | A framework of policies, standards, roles, and processes that ensures enterprise data is managed securely, consistently, and in compliance with organizational requirements. |
| KPI (Key Performance Indicator) | A measurable metric used to evaluate organizational performance against business objectives. |
| Business Intelligence (BI) | Technologies and processes used to analyze data and present actionable information to support decision-making. |
| Power BI | A business intelligence and data visualization platform used to create interactive reports and dashboards. |

BIRLA INSTITUTE OF TECHNOLOGY & SCIENCE, PILANI

Work Integrated Learning Program Division (WILPD)

# Particulars of Student

| Student Id | 2024MC19001 |
| --- | --- |
| Student Name | Deeksha R Bharadwaj |
| Student E-Mail Address | 2024mc19001@wilp.bits-pilani.ac.in |
| Employing Organization and Location | Cervello India Pvt. Ltd., Bangalore |
| Program Name | M.Sc. Information Systems |
| Semester | S1- 26 |
| Project Title | Design and Implementation of an Enterprise Data Intelligence Platform for Unified Analytics- Consumer Goods and Retail Analytics |

# Particulars of the Supervisor and Additional Examiner

|  | Supervisor | Additional Examiner |
| --- | --- | --- |
| Name | Allen Alexander | Aishwarya Lakshmi |
| Qualification | BE, Computer Science Engineering | BTECH., Electrical and Electronics Engineering |
| Designation | Senior Business Analyst in Data and AI | Manager, Data Engineer, Data and AI |
| Employing Organization and Location | Cervello India Pvt Ltd, Bangalore | Cervello India Pvt Ltd, Bangalore |
| Phone No (with STD code) | 9986637138 | 8260286252 |
| Email Address | aalexander@mycervello.com | alakshmi@mycervello.com |

# Remarks of the Supervisor/ Additional Examiner on Project Outline

| Signature of Student | Signature of Supervisor | Signature of Additional Examiner |
| --- | --- | --- |
| Name: Deeksha R Bharadwaj | Name: Allen Alexander | Name: Aishwarya Lakshmi |